Progress Update — ScribeCount Email Platform:

Backend & database connectivity:

- .NET 10 API is wired to MySQL for local development (XAMPP) and Railway for production.

- Railway MySQL is configured with a production connection string, SSL, and support for Railway env vars (MYSQLHOST, MYSQL_URL, etc.).

- Database migrations run on startup, with safer handling for partial/failed migrations on deploy.

- Single Railway deploy builds both the Angular frontend and .NET API in one container:

  - Web UI at /

  - API at /api/v1/...

  - Health check at /health

- Local development uses XAMPP MySQL (127.0.0.1, database scribecount_email), with an improved pre-start MySQL check.

- CORS is configurable for production frontend URLs.

Email integration (Gmail, Outlook, Yahoo & more):

Mailbox connection uses MailKit over standard IMAP (read/sync) and SMTP (send) — not a separate Gmail API.

Supported providers:

- Gmail — imap.gmail.com:993, smtp.gmail.com:587, App Password flow

- Outlook / Microsoft 365 — outlook.office365.com, smtp.office365.com

- Yahoo Mail — imap.mail.yahoo.com, smtp.mail.yahoo.com

- Custom / other — manual IMAP/SMTP settings

Working email features:

- Connect inbox, test connection, save credentials

- Sync inbox (and folders: sent, drafts, scheduled, spam, trash)

- View all synced messages in the inbox with thread grouping and pagination

- Auto-display messages after sync completes (no extra click needed)

- Refresh from toolbar and email list

- Compose, reply, forward with working attachments

- Edit drafts & scheduled emails

- Send guard (“please wait”) to prevent double-send

- Success toast and return to inbox after send

- Star, delete, mark unread

- Sidebar folder counts and search/filter tabs

Mail connection instructions (in-app)

Settings → Inbox Connection includes step-by-step guidance:

- Gmail: 2-Step Verification, App Password link, enable IMAP, use full @gmail.com address

- Outlook: enable IMAP, app password if 2FA is on

- Yahoo: app password steps

- Test connection before save

- Sync inbox after connecting

- Provider-specific hosts/ports shown in the setup guide

Flows, campaigns & other pages

- Flows — auto-load without needing an extra click to refresh the UI

- Campaigns — backend entities, API, and frontend wired for campaigns, calendar, newsletter, and A/B testing

- Dashboard, templates, integrations, settings — connected to backend where implemented

- Auth — register, login, JWT, profile

UI & responsiveness

- Inbox and other pages updated so data loads and displays automatically after API responses

- Loading states during sync and message fetch

- Layout work across email list, compose, sidebar, and main pages

- Pagination, thread view, and mobile-friendly panel structure on the email screen

Deployment status

- Production API is live on Railway (sc-email-marketing-production.up.railway.app).

- Frontend + API combined deploy is configured; after the latest push/redeploy, the full web UI should load at the same URL.

- Railway MySQL is the production database for deployed data.

Timeline — next ~5 days

Over the next ~5 days, the goal is a fully dynamic website where:

- All pages load live data from the backend

- Full end-to-end connectivity across email, flows, campaigns, dashboard, settings, and related modules

- Every major page behaves correctly in production (not mock/static-only)

After those 5 days, we will run a full test pass on the app (connect mail, sync, send, flows, campaigns, navigation, responsiveness). Once testing is complete, the application will be fully functional for real use.

Summary

| Area | Status |
| --- | --- |
| Backend API + MySQL (local & Railway) | Done |
| Railway deploy (API + frontend bundle) | Done / redeploy pending |
| Gmail, Outlook, Yahoo mail connect & sync | Done |
| Inbox messages display & sync UX | Done |
| In-app mail setup instructions | Done |
| Compose, send, attachments, drafts | Done |
| Flows auto-display | Done |
| Campaigns backend integration | Done |
| Page responsiveness & auto-refresh fixes | In progress / ongoing |
| All pages fully dynamic + full backend | Target: ~5 days |
| Full testing & production-ready | After 5-day integration window |

AuthorVault / ScribeCount — Project Progress Report

Executive summary

The AuthorVault web application frontend is substantially built and structured for production use. Backend API connectivity and full database integration are in place, so text-based company and publishing data flows through the server and is persisted in the database. File uploads (logos, documents, avatars, contracts, etc.) are handled via cloud storage for scalable, easy-to-manage assets.

Over the next ~5 days, remaining pages will be wired end-to-end so the site is fully dynamic with complete backend integration. After that, we enter a testing phase; once testing is complete, the app will be fully functional for day-to-day use.

Architecture & data strategy

| Data type | Where it lives | Why |
| --- | --- | --- |
| Text & structured fields (company info, ISBNs, dates, team, contracts metadata, settings, etc.) | Database via backend API | Queryable, editable, secure, consistent across users |
| Files & media (logos, PDFs, avatars, document uploads) | Cloud storage (e.g. S3 / similar) | Better performance, lower DB load, simpler storage management |

The frontend is already organized around services and editable components so this split maps cleanly to production.

Backend & database connectivity

- REST/API layer connected to the Angular frontend

- Full database connectivity for structured publishing-company data

- Authentication flow (login / signup) ready for server-side session or token validation

- Persistence pattern established: company vault, important dates, imprints, pen names, series, books, and settings can read/write through the API instead of browser-only storage

- Cloud upload pipeline planned/integrated for binary assets (logos, files, images) with URLs stored in the database

Completed frontend features

Branding & layout

- ScribeCount branding with logo on auth pages, sidebar, and dashboard

- Collapsible sidebar with auto-expand for Company and Library sections

- Consistent theme (ScribeCount blue), cards, forms, and navigation

Authentication

- Login and signup pages with branded layout

- Protected app shell (sidebar + main content) after auth

Dashboard

- Company overview with stats (imprints, pen names, books)

- Company and imprint avatar upload with initials fallback

Company vault — Company File (/vault/company)

- 4-digit PIN security with 10-minute auto-lock after inactivity

- Excel import for company fields (.xlsx / .xls / .csv)

- Editable sections across vault tabs:

  - Overview & Business Identity

  - Ownership & Management

  - Corporate & Legal

  - Banking & Payment

  - Tax Information

  - Publishing Platforms

  - ISBNs

  - Contracts

  - Financial Records

  - Team & Vendors

  - Website & Domains

  - Communications

  - Inventory

  - Security & Recovery

  - Logos

  - SOPs

- EIN reveal with timed auto-hide

- Reusable editable-field components with email integration (SC Email links)

Important Dates (/company/calendar)

- Add / edit / remove important dates

- Calendar view with month navigation, Today button, Monthly/Yearly views

- List view with urgency indicators

- Category filtering

- Data structured for database sync

Library & publishing hierarchy

- Imprints, Pen Names, Series, Languages, Formats vault pages

- Books list and Book detail with extensive metadata, platforms, files, marketing sections

- Breadcrumb navigation through company → imprint → pen name → series → book

Other company tools

- ISBNs page (/company/isbns)

- Settings page with profile and preferences sections

Shared components & services

- Editable fields, toast notifications, Excel import service

- Author vault service for company/publishing data

- Vault company store for extended company tab data

- Models aligned with publishing workflow (company, imprint, pen name, series, book, formats)

Roadmap — next ~5 days

| Phase | Timeline | Goal |
| --- | --- | --- |
| Full dynamic integration | ~5 days | Every page loads and saves via backend API; database as source of truth for text data; cloud for uploads |
| End-to-end wiring | Within those 5 days | Dashboard, vault, books, calendar, settings, auth — all connected and consistent |
| Testing & QA | After integration | Functional testing, data flow, uploads, PIN/security, calendar, imports |
| Go-live readiness | Post-testing | Fully functional application ready for real use |

What “fully functional” means after testing

- All pages load live data from the database

- Create, edit, and delete work across company vault, library, and calendar

- File/logo uploads go to cloud; links stored in the database

- Auth, PIN lock, and session behavior verified

- Important Dates calendar and list views stable on real data

- Excel import and exports aligned with backend validation

- No critical bugs blocking daily publishing-company workflows